Meeting Minutes

Your team may meet multiple times throughout the week. All the meeting dates (add or remove dates as needed from the list) and activities discussed throughout the week are captured in the table provided. The minutes should include discussions about the project revisions provided by the client.

Team Number: 11 Team Name: Group 11

Team Member Names: Chang, Chia-Hua; Hu, Bin; Xie, Zhiqun

Meeting 1 Date: 6/12/2024 Meeting 2 Date: Click or tap to enter a date.

Meeting 3 Date: Click or tap to enter a date. Meeting 4 Date: Click or tap to enter a date.

## Team Meetings and Activities

|  |  |  |  |
| --- | --- | --- | --- |
| **Activities Discussed** | **Action Items**  (what tasks are assigned to specific group members to complete for next week) | **Present**  **(list initials)** | **Duration**  **(nearest .25 hr)** |
| 1. Sync project status 2. Discuss the Iteration 2 plan 3. Assign the iteration 2 tasks 4. Schedule the next meeting | * Frontend and Backend Development   + Landing page -> XZ   + Weather page -> HB   + Trail detail page -> CC   + Login page -> XZ   + Sign Up page -> HB   + Thank you for your order page -> CC   + Orders list page -> XZ * Design class diagram(s) -> HB * Desgin Entity Relationship Diagram(s) -> HB * Week 6/7 meeting minutes -> CC * Agile release summary 2 -> XZ * Iteration 3 plan and backlogs -> CC * Record demo video -> HB * Client sign-off document -> CC | CC, HB, XZ | .5 hr |

## Agenda For Next Meeting

* Review previous action items.
* Review the status of deliverables.
* Schedule the next meeting.